## Phase 0 — Product & Security Specification

Before writing code.

### Define

- Target users

- Supported Android versions

- Supported blockchain(s)

- Supported networks

- Wallet type

- Custodial vs non-custodial

- Supported assets

- Transaction types

- Fee/gas handling

- Wallet recovery mechanism

- Biometric authentication

- PIN/password requirements

- Backup strategy

- dApp connectivity requirements

- QR functionality

- Future iOS requirements

### Critical decision

For a MetaMask-like wallet, I'd recommend designing it as:

Non-custodial wallet

Meaning:

Private keys

↓

User's device

↓

Encrypted secure storage

The backend should never have access to the user's private key/seed phrase.

# Phase 1 — Project Architecture & Infrastructure

Set up the professional project foundation.

### Repository

decentralized-wallet/

│

├── src/

│   ├── components/

│   ├── screens/

│   ├── navigation/

│   ├── hooks/

│   ├── services/

│   ├── blockchain/

│   ├── wallet/

│   ├── security/

│   ├── storage/

│   ├── state/

│   ├── utils/

│   ├── constants/

│   └── types/

│

├── assets/

├── tests/

├── android/

├── docs/

├── .github/

│

├── package.json

├── tsconfig.json

└── README.md

We'll also establish:

- Git branching strategy

- Environment configuration

- .env handling

- Development/staging/production environments

- Error handling strategy

- Logging strategy

- Code formatting

- ESLint

- TypeScript strictness

- GitHub repository protection

# Phase 2 — UI/UX & Design System

Before implementing blockchain functionality, establish the application's visual system.

### Core screens

Splash

↓

Onboarding

↓

Create Wallet ────── Import Wallet

↓                       ↓

Security Setup         Recovery

↓                       ↓

Wallet Home

│

┌────────────┼────────────┐

↓            ↓            ↓

Assets       Send/Receive   Settings

│

↓

Transaction

Details

We'll define:

- Typography

- Colors

- Spacing

- Buttons

- Cards

- Input fields

- Modals

- Bottom sheets

- Loading states

- Error states

- Empty states

- Confirmation screens

- Transaction states

This prevents the app from looking like a prototype.

# Phase 3 — Wallet Creation & Recovery

This is the first major security module.

Implement:

### Create wallet

Generate entropy

↓

Generate mnemonic

↓

Derive wallet

↓

Generate address

↓

Secure storage

### Import wallet

Support the appropriate recovery mechanism, initially likely:

- Secret recovery phrase

Potentially later:

- Private-key import

- Multiple accounts

- Multiple wallets

### Security requirements

The seed phrase should:

- Never be logged

- Never be sent to your backend

- Never be stored in plaintext

- Never be included in analytics

- Never appear in crash reports

# Phase 4 — Secure Storage & Authentication

This deserves its own phase because wallet security is the product.

Implement:

### Authentication

- PIN

- Biometric authentication

- App lock

- Session timeout

- Lock on background

- Secure logout/reset behavior

### Storage architecture

Wallet

│

Encryption Layer

│

┌─────────┴─────────┐

│                   │

Android Keystore      Secure Storage

We should also explicitly threat-model:

- Rooted devices

- Debug builds

- Screen capture

- Clipboard exposure

- Memory exposure

- Malicious apps

- Backup extraction

- Logging

- Screenshots

- Reverse engineering

# Phase 5 — Blockchain Integration

Now connect the wallet to the blockchain.

Initially I'd recommend one EVM network rather than immediately supporting 10 networks.

Implement:

- RPC configuration

- Provider management

- Network detection

- Chain ID validation

- Block information

- Native balance

- Token balances

- Gas estimation

- Transaction status

- Confirmation tracking

Architecture:

React Native

↓

Wallet Service

↓

Blockchain Service

↓

ethers.js

↓

RPC Provider

↓

Blockchain

# Phase 6 — Wallet Dashboard

Now make the wallet feel like an actual wallet.

### Home screen

Display:

- Wallet address

- Native token balance

- Token holdings

- Portfolio value

- Network

- Account

- Recent transactions

### Core actions

Send

Receive

Buy*

Swap*

* can initially remain outside MVP if they require third-party integrations.

# Phase 7 — Send & Receive

### Receive

Generate/display:

- Wallet address

- QR code

- Copy address

- Network information

### Send

Recipient

↓

Amount

↓

Balance validation

↓

Gas estimation

↓

Transaction preview

↓

User confirmation

↓

Authentication

↓

Local signing

↓

Broadcast

↓

Pending

↓

Confirmed

This transaction pipeline should be treated as a security-critical component.

# Phase 8 — Token Support

After native-token transactions are stable.

Implement ERC-20 support:

- Token discovery

- Token balances

- Token metadata

- Send tokens

- Receive tokens

- Token transaction history

We'll also validate:

- Contract address

- Chain ID

- Decimals

- Symbol

- Balance

- Allowance where relevant

No blindly trusting token metadata.

# Phase 9 — Transaction History

Build a proper transaction system.

Display:

- Sent

- Received

- Contract interaction

- Token transfer

- Pending

- Successful

- Failed

Each transaction should have:

Transaction

├── Hash

├── Status

├── From

├── To

├── Amount

├── Gas

├── Network

├── Timestamp

└── Block

# Phase 10 — Network Management

Once the wallet works reliably on the primary network:

Add support for additional EVM networks.

Architecture should allow:

Network Manager

│

├── Ethereum

├── Sepolia

├── Polygon

├── BNB Chain

└── Other EVM networks

Instead of hardcoding network logic throughout the application.

# Phase 11 — dApp Connectivity

This is where it starts becoming much closer to MetaMask.

Implement:

- WalletConnect

- Deep linking

- Connection requests

- Network requests

- Signing requests

- Transaction requests

- Connection management

- Disconnect functionality

Important:

Never automatically approve dApp requests.

The user should see exactly what they're approving.

# Phase 12 — Security Audit & Threat Modeling

Before calling the application production-ready.

We'll perform a dedicated security review.

### Wallet security

- Seed generation

- Key derivation

- Encryption

- Storage

- Authentication

- Memory handling

### Transaction security

- Chain ID validation

- Recipient validation

- Amount validation

- Gas validation

- Transaction simulation where applicable

- Malicious transaction scenarios

### Mobile security

- Root detection considerations

- Debug protection

- Certificate/network security

- Clipboard handling

- Screenshot protection

- Sensitive-data leakage

- Logs

- Crash reporting

### Web3 security

- RPC manipulation

- Malicious RPC

- Chain spoofing

- Token spoofing

- Phishing dApps

- Signature phishing

- Replay considerations

# Phase 13 — Testing

We shouldn't just manually test the app.

### Unit tests

Wallet logic, utilities, validation, transaction calculations.

### Integration tests

Wallet

↓

Blockchain service

↓

RPC

↓

Transaction

### UI tests

Critical user flows:

- Create wallet

- Import wallet

- Unlock wallet

- Send

- Receive

- Token transfer

- Network switching

### Security tests

Attempt to break our own wallet.

# Phase 14 — Performance & Reliability

Optimize:

- App startup

- Wallet loading

- RPC calls

- Token loading

- Transaction history

- Memory usage

- Battery usage

- Network failures

Implement proper:

- Retry mechanisms

- Timeouts

- Offline handling

- RPC fallback

- Error recovery

# Phase 15 — Production Release

Prepare the Android release.

### Release infrastructure

GitHub

↓

CI/CD

↓

Build

↓

Tests

↓

Signed Android App Bundle

↓

Internal Testing

↓

Closed Testing

↓

Production

We'll configure:

- Production environment

- Android signing

- Versioning

- Release builds

- Crash monitoring

- Analytics with privacy considerations

- Play Store listing

- Privacy policy

- Terms of service

# Phase 16 — Post-MVP Expansion

Only after the core wallet is stable.

Potential features:

### Advanced wallet

- Multiple accounts

- Multiple wallets

- Hardware wallet support

- WalletConnect improvements

- ENS

- Address book

- Custom tokens

- Custom RPCs

### DeFi

- Swap

- Staking

- Lending

- Portfolio tracking

### Security

- Transaction simulation

- Phishing detection

- Malicious contract warnings

- Spending limits

- Address risk detection

# Where We Should Draw the MVP Line

For a professional first client delivery, I would define MVP as:

### 🔐 Wallet

✅ Create wallet
✅ Import wallet
✅ Recovery phrase
✅ Secure storage
✅ PIN
✅ Biometrics

### ⛓ Blockchain

✅ One EVM network initially
✅ RPC integration
✅ Native balance
✅ Native transactions
✅ Transaction status

### 💰 Assets

✅ Native token
✅ ERC-20 tokens
✅ Send
✅ Receive
✅ QR

### 📊 Application

✅ Dashboard
✅ Transaction history
✅ Settings
✅ Network information
✅ Error handling

### 🔗 Connectivity

I'd put dApp/WalletConnect integration just after the core MVP, unless the client's requirements explicitly make it essential.

| Component | Why we need it |
| --- | --- |
| Node.js | React Native tooling, npm packages, Metro |
| TypeScript | Our application code |
| React Native | Mobile application framework |
| Android SDK | Android APIs/build tools |
| Gradle | Builds the Android application |
| JDK/Java | Runs Gradle and Android build tooling |
| Android Emulator | Runs/tests our application |